# Grocery Flyer AI Recommender

## Project Vision

Build an AI-powered grocery recommendation platform for Canada.

Users enter:

- Postal Code

- Search Radius

- Preferred Stores

The system automatically:

- Finds nearby stores

- Retrieves active flyers from Flipp

- Extracts flyer products

- Normalizes product names

- Compares prices

- Generates weekly shopping recommendations

Target Platforms:

- Web

- iOS

- Android

Single codebase using React Native + Expo.

# AI Development Rules

This project is developed using Claude Code.

Developer acts as:

- Product Manager

- Architecture Reviewer

- QA Tester

Claude acts as:

- Software Engineer

- Test Engineer

- Documentation Writer

# Claude Rules

## Rule 1

Never work on more than one task at a time.

## Rule 2

Every task must produce working code.

No placeholders.

No TODO implementations.

## Rule 3

Every task must include:

- implementation

- tests

- documentation

## Rule 4

Claude must update:

/docs/progress.md

after each completed task.

## Rule 5

Before coding:

Claude must explain:

- files affected

- implementation approach

- risks

## Rule 6

After coding:

Claude must provide:

- summary

- test results

- next recommended task

## Rule 7

No large refactors unless explicitly requested.

## Rule 8

Prefer simple working solutions.

Avoid over-engineering.

# MVP Scope

## Included

Postal Code Search

Radius Search

Store Selection

Flipp Flyer Retrieval

Flyer Product Extraction

Weekly Recommendation

## Excluded

User Accounts

Payments

Coupons

Push Notifications

Price History

Meal Planning

AI Chatbot

These belong to future releases.

# Folder Structure

/apps

/apps/mobile

/apps/web

/apps/api

/docs

/docs/prompts

/docs/specs

/docs/testing

/scripts

# Phase 1

Project Foundation

Goal:

Create working Expo application.

## Task 1.1

Create monorepo.

Deliverables:

- Expo app

- NestJS backend

- PostgreSQL config

- Docker compose

Success Criteria:

Project starts locally with one command.

## Claude Prompt

Build Task 1.1.

Requirements:

- Create monorepo structure.

- Configure Expo.

- Configure NestJS.

- Configure PostgreSQL.

- Create docker-compose.

- Add README.

- Add tests.

Do not create placeholder code.

Return all modified files.

# Phase 2

Location Search

Goal:

Find nearby stores.

## Task 2.1

Canadian Postal Code Validation

Input:

L3R 0B1

Output:

Valid / Invalid

## Task 2.2

Geocoding Service

Convert:

Postal Code

to

Latitude/Longitude

## Task 2.3

Nearby Store Search

Input:

Postal Code

Radius

Store List

Output:

Nearby Stores

## Testing Checklist

- Valid postal code

- Invalid postal code

- Rural postal code

- GTA postal code

- Radius 3km

- Radius 5km

- Radius 10km

- Radius 20km

# Phase 3

Flipp Integration

Goal:

Retrieve active flyers.

IMPORTANT:

Do not scrape store websites.

Use Flipp as the primary flyer source.

## Supported Stores

No Frills

FreshCo

Food Basics

Walmart

Real Canadian Superstore

T&T

Bestco

Blue Sky

Nations

## Task 3.1

Research Flipp Data Access

Deliverables:

- API discovery

- Request examples

- Authentication requirements

Output:

/docs/flipp-research.md

## Task 3.2

Flyer Retrieval Service

Input:

Store

Postal Code

Output:

Current Flyer

## Task 3.3

Flyer Cache

Store flyers locally.

Cache duration:

24 hours

## Testing Checklist

- Flyer available

- Flyer expired

- Flyer missing

- Network failure

# Phase 4

Product Extraction

Goal:

Convert flyer into structured data.

## Product Schema

{ productName: string normalizedName: string price: number unit: string store: string category: string }

## Task 4.1

Extract flyer products.

## Task 4.2

Normalize names.

Examples:

Shanghai Bok Choy

Baby Bok Choy

→ Bok Choy

## Task 4.3

Assign category.

Categories:

Produce

Meat

Seafood

Dairy

Bakery

Frozen

Pantry

## Testing Checklist

Verify:

100 flyer products manually.

Accuracy target:

90%+

# Phase 5

Recommendation Engine

Goal:

Generate useful shopping recommendations.

## Task 5.1

Find lowest price by category.

## Task 5.2

Generate weekly guide.

Example:

Best Vegetable Deals

Best Meat Deals

Best Fruit Deals

## Task 5.3

Generate shopping route.

Example:

- Bestco

- Walmart

- No Frills

# Prompt Templates

## New Task

Analyze current project status.

Read:

/docs/specs /docs/progress.md

Implement task:

[TASK-ID]

Requirements:

- production-ready code

- tests

- documentation

Update progress.md when complete.

## Bug Fix

Analyze bug.

Identify root cause.

Implement minimal fix.

Add regression tests.

Update documentation.

## Code Review

Review all changed files.

Identify:

- bugs

- performance issues

- security issues

- maintainability issues

Provide fixes with code.

# Definition Of Done

A task is DONE only if:

□ Code Compiles

□ Tests Pass

□ Documentation Updated

□ Progress Updated

□ Manual Verification Completed

□ Ready For Deployment

Otherwise:

## Status = INCOMPLETE

# Technical Decision Record

This section records direction-setting decisions made by the Technical Lead. It is appended to, never rewritten.

## TDR-001 — Scope & Cost Priority (2026-06-05)

Decision:

- This is a non-commercial tool, shared among family and friends.

- Optimize for lowest possible development and delivery cost.

- Functionally support the Grocery category first.

- Keep the data model and code extensible to other categories later (no hard-coding that blocks future categories).

Status: Accepted.

## TDR-002 — Flipp Data Acquisition Approach (2026-06-05)

Decision:

- Flipp remains the single flyer source. Store websites are not scraped.

- Flyer data is fetched only by the backend (apps/api), never directly by the mobile or web client. This avoids CORS issues and keeps request headers, caching, and throttling under our control.

- Flyer data is cached for 24 hours (see Task 3.3) and refreshed once per day by a single scheduled job. Clients always read from cache.

Status: Accepted.

## TDR-003 — Cache Store

Context:

- The original spec lists PostgreSQL. For a family-scale tool, daily flyer snapshots are small and read-mostly.

Options:

- A. SQLite or a flat JSON cache file. Near-zero cost, no database server to run or pay for. Recommended for MVP.

- B. PostgreSQL as originally specced. More operational overhead and cost; useful only if we later add accounts, price history, or multi-user writes.

Recommendation: Start with Option A for the MVP and revisit if a future phase needs Postgres. Awaiting PM confirmation before changing the spec.

Status: Accepted (2026-06-05). Option A chosen — SQLite or a flat JSON cache file. PostgreSQL is deferred to a future phase, to be reconsidered only if accounts, price history, or multi-user writes are added. The original spec’s PostgreSQL line is superseded for the MVP.

# Phase 3 — Flipp Data Access: Research Findings

This is the deliverable for Task 3.1 (Research Flipp Data Access). Source of record: /docs/flipp-research.md.

## Summary

- Verdict: Feasible. Flipp exposes an internal JSON API that returns grocery flyer data by Canadian postal code.

- The API is undocumented and unofficial. It carries no service-level guarantee and may change or block clients without notice. Treat it as best-effort, with caching and graceful degradation.

- Live confirmation from the build environment was not possible because that environment is firewalled to allow only a fixed set of hosts. Feasibility was instead confirmed from an independent, recent (2025) open-source project that uses the same endpoints and ships real retrieved data. A standalone test script is provided so the team can confirm a live call from a normal network in under a minute.

## Confirmed Endpoints

Primary (current) — the “flyers-ng” family:

- List flyers for a postal code: GET https://flyers-ng.flippback.com/api/flipp/data?locale=en&postal_code={POSTAL_CODE}&sid={SID}

- List items in a flyer: GET https://flyers-ng.flippback.com/api/flipp/flyers/{FLYER_ID}/flyer_items?locale=en&sid={SID}

- SID is a session id: any random 16-digit string is accepted.

Legacy / fallback — the “backflipp” family (keyword search):

- Search items: GET https://backflipp.wishabi.com/flipp/items/search?q={QUERY}&postal_code={POSTAL_CODE}&locale=en-ca

- Item detail: GET https://backflipp.wishabi.com/flipp/items/{ITEM_ID}

We use the flyers-ng family as primary because it lists complete flyers and their items, which matches our extraction goal. The backflipp search family is kept as a documented fallback in case the primary endpoint changes.

## Data Shape

The flyer-list response contains a flyers array. Each flyer includes at least: id, merchant, and categories. We keep a flyer when its merchant is a target grocery store and its categories include “Groceries”.

Each flyer item includes at least: name, price, valid_from, valid_to. Combined with the flyer’s merchant and id, this maps directly onto the project Product Schema (productName, price, store; plus validity dates).

## Evidence of Feasibility

- An independent open-source project retrieves grocery flyers from these exact endpoints and includes a real data export for a Toronto postal code: 984 grocery items dated 2025-05-08 to 2025-05-14, across FreshCo, Loblaws, No Frills, and Walmart.

- That sample matches our target stores and confirms the response shape we rely on.

## Reliability Assessment and Risks

- No SLA. The API is internal to Flipp and undocumented; field names, paths, or access rules can change at any time.

- Terms of Service. Using a private endpoint may conflict with Flipp’s Terms of Service. For a private, non-commercial, family-and-friends tool the practical risk is low, but this approach must not be used commercially without revisiting it.

- Bot filtering / IP blocking. Requests may be filtered. We send a realistic browser User-Agent and keep request volume low.

- Unknown rate limits. We stay gentle: one daily refresh per postal code, served from cache.

- Coverage varies by postal code. Some areas return fewer grocery flyers than others.

## Stability Strategy (how we keep acquisition reliable)

- Backend-only fetching in apps/api → verify: client code never calls Flipp directly.

- Daily scheduled refresh + 24h cache (Task 3.3) → verify: a cold start fetches, subsequent reads hit cache.

- Retry with exponential backoff on transient failures → verify: a simulated failure retries and then surfaces a clear error.

- Response validation → verify: missing flyers/items array is treated as a soft failure, not a crash.

- Graceful degradation → verify: if a refresh fails, the last good cache is served and flagged as stale rather than showing nothing.

- Daily canary → verify: the feasibility test script is run on a schedule; an alert fires if it stops returning items, giving early warning of endpoint drift.

- Documented fallback → verify: if flyers-ng changes, the backflipp search family is available as a secondary path.

## How Feasibility Was Tested

- Confirmed the API contract and request format from the reference project.

- Confirmed the response shape against a real data export from that project.

- Confirmed the build environment cannot reach Flipp hosts (egress allow-list returns host_not_allowed), so the absence of a live call here is an environment limitation, not an API failure.

- Produced scripts/flipp_feasibility_test.py: a zero-dependency (standard-library-only) script. Run it from a normal network to confirm a live call:

- python3 flipp_feasibility_test.py # default postal code python3 flipp_feasibility_test.py M5V3L9 # a specific postal code

- A run is a PASS when it lists grocery flyers and prints priced items from one of them.

## Status

- Task 3.1 (Research Flipp Data Access): COMPLETE and live-verified. Live run on 2026-06-05 for postal code L3R0B1 returned HTTP 200, 152 flyers (62 tagged Groceries, all nine target stores present), and 473 priced items from a single Real Canadian Superstore flyer. Verdict: PASS.

- Next recommended task: Task 3.2 (Flyer Retrieval Service) — wrap the flyers-ng endpoints in apps/api with caching, retry, and validation as above. Blocked only on the TDR-003 cache-store decision.

## Live-Run Findings (inputs to Phase 4)

- Merchant tag is noisy. The Groceries category includes warehouse clubs (Costco, Wholesale Club), bulk and specialty stores (Bulk Barn, Healthy Planet), and at least one quick-serve chain (Subway). Store selection must use a curated merchant allow-list, not the raw category tag, or recommendations will surface non-grocery merchants.

- Flyers mix non-grocery items. A single grocery flyer contained health and beauty and general-merchandise items (for example hair-care spray and sports drinks) alongside food. Phase 4 category assignment must filter non-grocery items, not just label them.

# Progress Log

This log is appended after each task, per Claude Rule 4. It mirrors /docs/progress.md.

## 2026-06-05

- Set project direction: Grocery-first, minimum-cost, category-extensible (TDR-001).

- Set Flipp acquisition approach: backend-only fetch, daily refresh, 24h cache (TDR-002).

- Raised open decision on cache store: SQLite/flat-file vs PostgreSQL (TDR-003) — awaiting PM confirmation.

- Completed Task 3.1 research: confirmed Flipp endpoints, data shape, feasibility evidence, and risks. Verdict: feasible with caching and graceful degradation.

- Delivered scripts/flipp_feasibility_test.py for live verification.

- Open item before Task 3.2: PM to run the test script once and confirm the verdict, and to decide TDR-003.

## 2026-06-05 (later)

- Live verification PASSED. PM ran scripts/flipp_feasibility_test.py for postal code L3R0B1: HTTP 200, 62 grocery flyers, all nine target stores present, 473 priced items from one flyer. Task 3.1 is now closed as live-verified.

- Recorded two live-run findings as Phase 4 inputs: the Groceries tag is noisy (needs a curated merchant allow-list) and flyers mix non-grocery items (needs a non-grocery filter in category assignment).

- Still open before Task 3.2: PM to decide TDR-003 (SQLite/flat-file vs PostgreSQL) and greenlight Task 3.2.

## 2026-06-05 (TDR-003 decided)

- TDR-003 resolved: cache store will be SQLite or a flat JSON file (Option A). PostgreSQL deferred. MVP spec updated accordingly.

- Remaining question before writing Task 3.2 code: no application codebase exists yet (Task 1.1 monorepo was never built, and its Postgres/Docker scaffold is now partly superseded). Recommendation on the table: build Task 3.2 as a lean standalone service rather than first erecting the full NestJS monorepo. Backend language (TypeScript per original spec vs Python per the proven feasibility script) to be confirmed by PM.

## 2026-06-05 (Task 3.2 complete)

- Backend language decided: Python. Reasons: zero runtime dependencies (standard-library urllib and sqlite3), continuity with the proven feasibility script, and a better fit for the text-normalization work in Phase 4. Built as a lean standalone service under apps/api; the heavy NestJS/Docker monorepo is deferred.

- Task 3.2 (Flyer Retrieval Service) DONE. Delivered apps/api/flipp with: a client for the flyers-ng endpoints (retry, shape validation), a curated grocery merchant allow-list, a cache-first service with graceful degradation, and a CLI. This also delivers Task 3.3 (the 24h SQLite cache), since the two are inseparable for a usable service.

- 14 unit tests, all offline (the network client is mocked), all passing. The CLI was verified to fail with a clear message when Flipp is unreachable.

- Next recommended task: Phase 4 (Product Extraction) — Task 4.1/4.2/4.3 — applying the two recorded findings: curated merchant allow-list and a non-grocery item filter.

## 2026-06-05 (bilingual output)

- CLI result display made bilingual at PM request: Chinese primary with English in parentheses, so family and friends who do not read English can browse the output. Labels and messages only; store and product names are left exactly as Flipp returns them (translating brand and product names reliably is a separate feature, deferred to a possible Phase 4 step).

## 2026-06-05 (Phase 4 enrichment: Chinese names and categories)

- PM chose the LLM approach (Option B) for making products understandable at a glance, after a demo showed a naive keyword categorizer misfires on substrings (bunched matched bun and was tagged bakery; watermelon matched water and was tagged beverage).

- Delivered Task 4.2 and 4.3 together as LLM enrichment in apps/api/flipp/enrich.py: for each item a language model returns a category (mapped locally to an emoji and a Chinese label), a Simplified Chinese name (brand names kept or transliterated), and a non-grocery flag. The two were built together because a single model pass produces all three outputs.

- Cost control: each unique product name is translated once and cached forever; names are sent in batches. The default model is the cheapest tier and is overridable. For a family-scale tool the running cost is a few cents.

- The CLI single-store view now shows: emoji, Chinese category, Chinese name, the English original for reference, and the price; it also filters out non-grocery items, which lands the recorded Phase 4 non-grocery-filter finding.

- Security and resilience: the API key is read from the ANTHROPIC_API_KEY environment variable and never appears in code or on the command line; if the key is missing or the API fails, the view degrades gracefully to the plain English list so the tool keeps working.

- Tests: 7 new unit tests for enrichment (the model is mocked, fully offline), 21 tests total, all passing.

- Next: there is no remaining backend gap for the grocery MVP. Remaining work is the web/mobile UI that consumes this service, which is future scope. Task 4.1 (raw extraction) is effectively covered, since the retrieval service already returns structured items and enrichment adds the rest.